Action Plan

| Task: Organize Team Due: Ongoing Status: In Progress |  |  |  |  |
| --- | --- | --- | --- | --- |
| Step | Who | Deadline | How | Results |
| What must get done? Priority? | Who will do it? | When must it be completed by? | How will it be done? | What is the result of this step? |
| First Team meeting with Emily Priority: high | Everyone | 9/24 | Meet as a group with team coach, Emily, to discuss our ideas, setting up meetings with Larry and Purtilo, team structure, and a plan forward | Actual: Happiness Meetings with Larry and Purtilo |
| Establish line of communication with Larry | Jack | 9/24 | Reach out to Larry to set up a meeting | Actual: meeting plans with Larry |
| Meet with Client, Larry Herman Priority: high | Jack, Jesse, Preshant…? | 9/25 | Meet at Larry’s office to ask questions and understand his desires and expectations for product | Actual: List of requirements/expectations/ Rapport with client |
| Team meeting Priority: high | Everyone | 9/29 | Debrief from Emily and Larry meetings. Discuss progress thus far, plan more meetings with Emily, and begin forming product ideas | Actual: Tweak meeting with Emily, draft list of requirements |
| Team Tweak with Emily Priority: high | Everyone | 10/3 | Meet again with team and coach Emily to discuss progress, issues, and a refined Action Plan | Actual: technical meeting on 10/4 and a plan to get a proposal draft together by 10/7 |
| Create formal Action Plan Priority: high | Mitchell | 10/6 | Review past meeting notes and create an Action Plan document which contains all past and future tasks | Actual: an Action Plan document on SVN |

| Task: Monday Check in with Purtilo w/ Proposal Draft Due: Monday, October 7, 2019 Status: In Progress |  |  |  |  |
| --- | --- | --- | --- | --- |
| Step | Who | Deadline | How | Results |
| What must get done? Priority | Who will do it? | When must it be completed by? | How will it be done? | What is the result of this step? |
| Finalize Definitions and Requirements Priority: high | Everyone | 10/4 | Meet as a group and discuss | Actual: A list of definitions and requirements in SVN |
| Write Up “Problem Statement” Priority: high | X | 10/6 | Using requirements and definitions, explain what the main problem is that we are trying to solve. Who and why are the main parts. Cater to our proposed solution. | Tentative: Paragraph(s) of text with defined words underlined. Uploaded to SVN |
| Write up “Rough Solution” Priority: high | Y | 10/6 | Using requirements and definitions, explain our proposed solution in simple terms. Mainly, how will it solve the problem in the scope of the class. | Tentative: Paragraph(s) of text with defined words underlined. Uploaded to SVN |
| Create Flowchart/Lofi UI Priority: high | Sam | 10/6 | Using requirements, definitions, and our proposed solution, create some visual aids for getting approval from Purtilo. Ex, flow chart of a user experience or rough MS paint of a UI | Tentative: Jpeg files of flowcharts or UI. Uploaded to SVN |
| Compile Into One Document Priority: high | Z (Mitchell, probs?) | 10/7 | With outline, compile all 4 components into a draft. Write introduction to explain purpose to Purtilo | Tentative: Final document to show Purtilo. Uploaded to SVN |

| Task: Proposal Due: Monday, October 14, 2019 (tentative?) Status: In Progress |  |  |  |  |
| --- | --- | --- | --- | --- |
| Step | Who | Deadline | How | Results |
| What must get done? Priority | Who will do it? | When must it be completed by? | How will it be done? | What is the result of this step? |
| Create proposal outline Priority: high | Mitchell | 10/3 | Using Proposal instructions in class blog, create a rough TOC with modular sections/subsections which team members can add to | Actual: Word docx uploaded to SVN. Full TOC and section instructions for easy team writing/editing |
| Create product draft Priority: high | Everyone | 10/7 | (see task ‘Monday Check in with Purtilo’) | Tentative: Word doc with definitions, problem statement, rough solution, and lofi UI/flow charts in SVN |
| Get Purtilo feedback Priority: high | Jack (probably) | 10/7 | Show Purtilo draft and request feedback | Tentative: professor feedback and revisions for the actual proposal |
| Tech check Priority: high | Nir | ? | Based on existing knowledge of the group member + gathering information from the web | Tentative: understanding of our technical ability to implement a product |